# Task Management System – Antigravity Stage-Wise Development Prompts

MERN Full Stack internship final project. Use each stage as a separate prompt in Antigravity. Complete, run, and verify each stage before moving to the next.

# Stage 1 — Project Setup

Build a Full Stack Task Management System using the MERN stack.

For Stage 1, only set up the project structure and development environment. Do not implement application features yet.

Technology stack:
- Frontend: React.js with Vite
- Language: JavaScript
- Backend: Node.js + Express.js
- Database: MongoDB with Mongoose
- API communication: Axios
- Routing: React Router DOM
- Authentication will later use JWT + bcrypt
- UI: responsive CSS with a clean modern design

Project structure:
task-management-system/
├── frontend/
├── backend/
├── README.md
└── .gitignore

Configure the React/Vite frontend and Node/Express backend properly.
Backend should run on port 5000 and frontend on the Vite development port.

Create a basic Express server with GET /api/health returning a simple JSON success response.
Configure CORS and dotenv.
Create .env.example with PORT=5000, MONGO_URI=, JWT_SECRET=.
Do not put real credentials in the repository.

Create a basic React home page confirming the application is running.
Do not implement login, registration, task CRUD, dashboard, admin functionality, or other features yet.

After completing Stage 1:
1. Install dependencies.
2. Start frontend and backend.
3. Verify /api/health.
4. Fix errors.
5. Tell me files created/modified and how to run the project.

# Stage 2 — Database Setup

Continue the existing Task Management System. Implement Stage 2: MongoDB database configuration and database models.

Do not implement authentication or task CRUD yet.

Use MongoDB with Mongoose and configure the backend using MONGO_URI from .env.

Create a reusable database connection module.

User model:
- name
- email
- password
- role
- createdAt
- updatedAt
Role: user/admin. Add validation and timestamps.

Task model:
- title
- description
- status
- priority
- category
- dueDate
- createdBy
- assignedTo
- createdAt
- updatedAt

Status: todo, in-progress, completed.
Priority: low, medium, high.
createdBy and assignedTo should reference User.

Do not store plain-text passwords once authentication is implemented.
Focus only on database configuration and models.
Test that the backend can connect successfully to MongoDB.
Explain the database structure and files created/modified.

# Stage 3 — User Registration & Authentication

Continue the existing project. Implement Stage 3: user registration and authentication.

Use bcrypt/bcryptjs for password hashing and JWT for authentication.

Registration:
POST /api/auth/register
Validate fields, validate email, check duplicate email, hash password, save user, and never return password.

Login:
POST /api/auth/login
Verify credentials and generate JWT.

Current user:
GET /api/auth/me
This must be protected by JWT.

Create authentication middleware that verifies JWT and identifies the user.
Create role-based authorization middleware for future admin functionality.

Do not implement task CRUD or frontend authentication UI yet.
Test all authentication endpoints using Postman.

# Stage 4 — Task CRUD APIs

Continue the existing project. Implement Stage 4: Task Management REST APIs.

All task endpoints must be protected using JWT authentication.

Implement:
POST /api/tasks
GET /api/tasks
GET /api/tasks/:id
PUT /api/tasks/:id
DELETE /api/tasks/:id
PATCH /api/tasks/:id/status

Task fields:
- title
- description
- status
- priority
- category
- dueDate
- assignedTo

Validate input. Users should only modify tasks they are authorized to modify.
Return appropriate HTTP status codes and handle errors properly.
Keep backend organized using routes, controllers, models, middleware and services where appropriate.
Test every endpoint with Postman.

# Stage 5 — Frontend Authentication

Continue the existing project. Implement Stage 5: React authentication UI and frontend authentication flow.

Create:
- Login page
- Registration page
- Logout functionality
- Protected routes
- Authentication context/state

Use Axios for API communication.
Implement the chosen client-side JWT handling approach and ensure protected pages cannot be accessed by unauthenticated users.
After successful login, redirect to dashboard.
Display validation and error messages.
Add loading states.
Create a clean responsive UI.
Do not implement the complete dashboard or task management interface yet.

# Stage 6 — Task Management Frontend

Continue the existing project. Implement Stage 6: Task Management frontend.

Create React pages/components:
- All Tasks
- Create Task
- Edit Task
- Task Details

Connect them to REST APIs using Axios.

Display title, description, status, priority, category and due date.
Provide create, view, edit, delete and status-change functionality.
Add confirmation before deleting.
Add loading indicators and error messages.
Ensure UI updates correctly after CRUD operations without unnecessary manual refreshes.

# Stage 7 — Dashboard

Continue the existing project. Implement Stage 7: User Dashboard.

Create a professional responsive dashboard.

Display:
- Total Tasks
- To Do Tasks
- In Progress Tasks
- Completed Tasks
- High Priority Tasks
- Upcoming Deadlines

Add a task-status chart using Chart.js.
Add recent tasks and quick actions:
- Create Task
- View All Tasks

Create navigation/sidebar:
- Dashboard
- Tasks
- Create Task
- Profile
- Logout

Dashboard statistics must come from backend/database, not hardcoded values.

# Stage 8 — Search, Filter & Sort

Continue the existing project. Implement Stage 8: Task search, filtering and sorting.

Add search by title and description.
Add filters:
- Status
- Priority
- Category

Add sorting:
- Newest
- Oldest
- Due date
- Priority

Use the existing database/API architecture and keep the UI responsive.
Do not break existing CRUD functionality.

# Stage 9 — Admin Module

Continue the existing project. Implement Stage 9: Admin functionality.

Implement role-based access for users with the admin role.

Create:
- Admin Dashboard
- Manage Users
- Manage Tasks

Admin can:
- View all users
- View all tasks
- Delete users where appropriate
- Delete tasks where appropriate
- View overall task statistics

Create protected admin routes.
Normal users must not access admin APIs or pages.
Enforce authorization on the backend, not only the frontend.

# Stage 10 — Profile

Continue the existing project. Implement Stage 10: User Profile.

Create a Profile page where authenticated users can:
- View name
- View email
- View role
- Update name
- Change password

Add validation.
Password changes must use bcrypt hashing.
Never return or display passwords.
Protect all profile APIs using JWT authentication.

# Stage 11 — Security & Validation

Continue the existing project. Implement Stage 11: security, validation and error handling improvements.

Review the entire application.

Implement/improve:
- Password hashing
- JWT validation
- Role-based authorization
- Request validation
- CORS configuration
- Environment variables
- Proper HTTP status codes
- Centralized backend error handling
- Secure password handling
- Protection against unauthorized task access
- Protection of admin endpoints

Ensure secrets are never hardcoded and sensitive information is not unnecessarily returned by APIs.
Do not introduce unnecessary security complexity.

# Stage 12 — UI/UX Polishing

Continue the existing project. Implement Stage 12: UI/UX polishing.

Review every frontend page and make the application look professional for an internship final project.

Improve:
- Responsive design
- Navigation
- Forms
- Buttons
- Cards
- Tables
- Status badges
- Priority indicators
- Empty states
- Loading states
- Error states
- Toast notifications
- Confirmation dialogs

Ensure desktop, tablet and mobile usability.
Maintain consistency across pages.
Do not change backend functionality unless needed to fix an issue.

# Stage 13 — Complete Testing

Continue the existing project. Implement Stage 13: complete application testing and bug fixing.

Do not add major new features.

Test authentication:
- Registration
- Duplicate email
- Invalid login
- Valid login
- Logout
- Protected routes

Test tasks:
- Create
- Read
- Update
- Delete
- Status update
- Search
- Filter
- Sort
- Unauthorized task access

Test admin:
- Admin login
- Admin dashboard
- User management
- Task management
- Normal user attempting admin access

Test UI:
- Desktop
- Mobile
- Form validation
- Loading states
- Error states

Fix all discovered bugs without breaking existing functionality.
Provide a list of issues found and fixed.

# Stage 14 — Documentation

Continue the existing project. Implement Stage 14: project documentation.

Create a professional README.md including:
1. Project title
2. Project description
3. Features
4. Technology stack
5. System architecture
6. Project folder structure
7. Database design
8. API documentation
9. Authentication flow
10. Installation instructions
11. Environment variables
12. How to run frontend
13. How to run backend
14. MongoDB setup
15. Testing instructions
16. Screenshots section
17. Future enhancements

Do not include real credentials or secrets.